Software Design Specification (SDS)

Agile System Design & Implementation Readiness Document

Course: PRJ566

Status: FINAL LOCKED VERSION – S26 | Version: v1.0 | Last Updated: 2026-05-03

Section: NCC

Project Title: Smart Spend

Team Number: 03

Team Members: Tina Srivastava, Ananeya Devarasan, Zena Mohamed

Instructor / Faculty Reviewer: Behshid Behkamal

Date: 2026-05-26

# Executive Summary

Background

Students often struggle to manage personal finances due to limited financial literacy, irregular income, and lack of simple budgeting tools designed specifically for students. Existing financial applications are often too complex or targeted toward working professionals instead of student lifestyles.

Description

The Student Smart Finance & Expense Management System is a web-based application that allows students to track income and expenses, create monthly budgets, categorize transactions, and visualize spending patterns using dashboards and reports.

Company Value Add

The system demonstrates practical software engineering concepts including full-stack development, database management, authentication, responsive UI/UX design, and Agile project planning. It also provides experience in developing a real-world business application.

End-User Value Add

The platform helps students:

- improve financial awareness

- reduce overspending

- build budgeting habits

- manage monthly expenses more effectively

- visualize spending trends through reports and dashboards

Scope

What is Included:

- User registration and login

- Income and expense tracking

- Transaction categorization

- Monthly budgeting

- Dashboards and reporting

- Responsive web interface

- Relational database integration

What is Not Included:

- Online banking integration

- Investment management

- Cryptocurrency tracking

- Tax filing

- Financial advisor integration

Justification

This project is suitable as a two-semester software engineering project because it involves frontend development, backend programming, database management, authentication/security, UI/UX design, reporting systems, and Agile planning.

# Table of Contents

Executive Summary

1. Introduction (Week 1-2)

1.1 Document Authors

1.2 Document Revision History

1.3 Document Purpose

1.4 Audience

1.5 Group Agreement

1.6 File Naming Convention (Required)

2. Project Proposal & Scope (Week 2 / Sprint 1)

2.1 Project Background

2.2 Problem Statement

2.3 Product Vision

2.4 Stakeholders and Users

2.5 Project Scope

2.6 System Risks

2.7 Operating Environment

3. System Behavior & Scenarios (Sprint 1-2)

3.1 Preliminary Product Backlog

3.2 Functional Requirements

3.3 Non-Functional Requirements

3.4 Data Flow Diagrams (DFDs)

3.5 Business Rules

3.6 Refined User Stories and Use Case Scenarios

3.7 Scenario Flows & UI Mapping

4. Sprint 3 Design Artifacts

4.1 UI/UX Design & Prototype

4.2 Domain Model

5. Data Design (Sprint 3)

5.1 RDBMS Design: ERD

5.2 RDBMS Design: Data Dictionary

5.3 NoSQL Design Option

6. Agile Planning Overview (Sprint 4)

6.1 System Setup & Environment Readiness

6.2 GitHub & Project Setup

6.3 Vertical Slice Planning

7. Product Backlog & Sprint Readiness (Sprint 4)

7.1 Product Backlog

7.2 Sprint 1 Candidates

8. Client / Faculty Sign-off

# 1. Introduction (Week 1-2)

## 1.1 Document Authors

| Name | Role / Responsibility | Email |
| --- | --- | --- |
| Ananeya Devarasan | Documentation / Frontend Support | adevarasan@myseneca.ca |
| Tina Srivastava | Scrum Master / Planning. | tsrivastava5@myseneca.ca |
| Zena Mohamed | Backend / Database Support | zmohamed24@myseneca.ca |

## 1.2 Document Revision History

| Week / Sprint | Date | Revisions Made |
| --- | --- | --- |
| Week 2 | 2026-05-14 | Added approved business proposal and project scope. |
| Sprint 1 | 2026-05-24 | Added stakeholders, risks, operating environment, and initial system requirements |

## 1.3 Document Purpose

This document defines the Software Design Specification (SDS) for the Student Smart Finance & Expense Management System using an Agile software development approach. The document includes project scope, system requirements, user scenarios, business rules, data design, UI/UX planning, and implementation readiness artifacts for PRJ566 and PRJ666.

## 1.4 Audience

The intended audience for this document includes:

- Faculty reviewers and instructors

- Project team members

- Future PRJ666 developers

- Stakeholders and evaluators

- Users involved in system testing and feedback

## 1.5 Group Agreement

This section defines the team’s working agreement, responsibilities, communication expectations, and overall commitment throughout PRJ566 and PRJ666.

Team Overview

| Item | Team Response |
| --- | --- |
| Team Number | Team 03 |
| Project Title | Student Smart Finance & Expense Management System |
| Project Time Frame | PRJ566 (Planning & Design) to PRJ666 (Implementation) |

Team Members

| Name | Student ID | Email | Signature |
| --- | --- | --- | --- |
| Ananeya Devarasan | 171549231 | adevarasan@myseneca.ca | Ananeya Devarasan |
| Tina Srivastava | 103297230 | tsrivastava5@myseneca.ca | Tina Srivastava |
| Zena Mohamed |  | zmohamed24@myseneca.ca |  |

Team Leadership

| Leadership Area | Team Response |
| --- | --- |
| Coordination Approach | Leadership responsibilities may rotate depending on sprint goals and project needs. The team lead is responsible for coordination, communication, and ensuring sprint deliverables are completed on time. Team communication is mainly handled through WhatsApp group chats, Microsoft Teams meetings, and in-person discussions when required. |

Team Functions / Roles

| Team Member | Primary Role | Secondary Responsibilities |
| --- | --- | --- |
| Ananeya Devarasan | Documentation Lead / Frontend Support | Coordinates SDS updates, assists with UI planning, and supports project documentation |
| Tina Srivastava | Scrum Master / Project Coordinator | Coordinates meetings, tracks sprint progress, and manages team communication |
| Zena Mohamed | Backend & Database Support | Assists with database planning, backend requirements, and testing support |

Team Meetings

Describe the expected meeting schedule and communication approach.

| Meeting Type | Frequency / Timing | Platform / Location | Notes |
| --- | --- | --- | --- |
| Team Meeting | Twice weekly outside scheduled class hours | WhatsApp, Microsoft Teams, and in-person meetings | Additional meetings during sprint reviews |

Team Strategy for Managing Issues and Conflict Resolution

Describe how the team plans to handle communication issues, missed deadlines, uneven workload distribution, and team conflicts.

| Issue Type | Team Strategy | Escalation |
| --- | --- | --- |
| Missed deadlines | Redistribute tasks and discuss internally | Escalate to professor if unresolved |
| Uneven workload | Reassign tasks fairly among members | Team discussion |
| Communication issues | Use WhatsApp group chats, Microsoft Teams meetings, and regular communication to resolve issues quickly. | Escalate if necessary |

Team Commitment

The undersigned members agree to work together on the project throughout PRJ566 and continue into PRJ666 during the following semester. Team members recognize that both individually and collectively they are responsible for the quality, professionalism, and timely completion of all project deliverables.

| Name | Date | Signature |
| --- | --- | --- |
| Ananeya Devarasan | 2026-05-25 | Ananeya Devarasan |
| Tina Srivastava | 2026-05-25 | Tina Srivastava |
| Zena Mohamed | 2026-05-25 | Zena Mohamed |

## 1.6 File Naming Convention (Required)

To ensure consistency and proper tracking across all teams and submissions, the following file naming convention must be used for all SDS documents:

Format:

Team##_PRJ566_N##_SDS_S26_WK##

Example:

Team03_PRJ566_NAA_SDS_S26_WK05

Naming Components:

- Team## → Team number (e.g., Team01, Team02)

- PRJ566 → Course code

- N## → Section identifier (e.g., NAA, NBB)

- SDS → Document type

- S26 → Semester (Summer 2026)

- WK## → Week or Sprint number of the submission

Important Notes:

- All submissions must follow this naming convention exactly

- Update the WK## value for each submission or major update

- Do not use spaces or additional characters in the file name

- Consistent naming ensures proper version tracking and evaluation

# 2. Project Proposal & Scope (Week 2 / Sprint 1)

## 2.1 Project Background

Managing personal finances is a significant challenge for many post-secondary students, particularly those living independently, studying abroad, or balancing academic responsibilities with part-time employment. Students often struggle to monitor spending, maintain budgets, and understand their financial habits. Existing budgeting applications tend to be designed for working professionals and often include complex features that can discourage student adoption.

The Student Smart Finance & Expense Management System is a web-based platform designed specifically for students. The system will provide tools for tracking income and expenses, categorizing transactions, setting monthly budgets, and visualizing spending patterns through dashboards and reports. The project aims to promote financial awareness and support responsible money management among students.

## 2.2 Problem Statement

| The problem of | Students struggling to effectively manage their personal finances due to limited financial literacy, irregular income, rising living costs, and a lack of budgeting tools designed specifically for student lifestyles. |
| --- | --- |
| Affects | Domestic students, international students, students with part-time jobs, newcomers and educational institutions that aim to support student well-being and financial success. |
| The impact of which is | Overspending, poor budgeting habits, financial stress, missed financial obligations, and difficulty managing expenses across multiple currencies for international students. |
| A successful solution would be | A centralized financial management platform through which students can track income and expenses, manage budgets, monitor exchange rates, compare spending between their home currency and Canadian dollars, receive a Student Spending Health Score, and gain personalized insights to improve their financial habits. |

## 2.3 Product Vision

| For | college and university students, especially international students managing finances across different currencies |
| --- | --- |
| Who | need a simple and effective way to budget, track spending, and improve financial literacy |
| Smart Spend | is a student-focused financial management platform |
| That | helps users track expenses, manage budgets, monitor exchange rates, compare spending in multiple currencies, and receive a Student Spending Health Score with personalized recommendations |
| Unlike | traditional budgeting applications such as Mint, YNAB, and PocketGuard, which are primarily designed for working professionals |
| Our product | is specifically tailored to student financial needs, offering student-focused expense categories, multi-currency tracking for international students, and a Student Spending Health Score that helps students build healthy financial habits and reduce financial stress |

## 2.4 Stakeholders and Users

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Stakeholder / User Group | Internal or External | Needs / Interests | Notes |
| --- | --- | --- | --- |
| Students | External | Track expenses and manage budgets | Primary users |
| International Students | External | Manage living expenses and limited budgets | High-value user group |
| Students with Part-Time Jobs | External | Track irregular income and expenses | Secondary user group |
| Educational Institutions | External | Support student well-being and financial literacy | Potential future partners |
| Development Team | Internal | Deliver functional and maintainable software | Responsible for project delivery |
| Faculty Reviewer | Internal | Evaluate project quality and requirements | Academic stakeholder |

## 2.5 Project Scope

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Included in Scope | Not Included in Scope | Rationale |
| --- | --- | --- |
| User registration and login | Direct bank account integration | Requires third-party financial APIs |
| Income tracking | Online payment processing | Outside project objectives |
| Expense tracking | Investment management tools | Intended for personal budgeting only |
| Transaction categorization | Cryptocurrency management | Not relevant to target users |
| Monthly budgeting | Tax filing features | Beyond project scope |
| Dashboard and reporting | Financial advisor integration | Future enhancement |

## 2.6 System Risks

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Risk ID | Risk Description | Impact | Mitigation |
| --- | --- | --- | --- |
| R-01 | Underestimating development effort | High | Prioritize MVP features and maintain sprint planning |
| R-02 | Team scheduling conflicts | Medium | Weekly meetings and task tracking |
| R-03 | Database integration issues | Medium | Early database design and testing |
| R-04 | Security vulnerabilities | High | Use password hashing and input validation |
| R-05 | Scope creep | High | Strict backlog management and approval process |
| R-06 | User interface usability concerns | Medium | Conduct usability testing with student users |

## 2.7 Operating Environment

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Environment Area | Description / Assumption |
| --- | --- |
| Web Application | Runs in modern browsers such as Chrome and Edge. |
| Application Type | Web-based application |
| Client Platform | Modern desktop and mobile browsers |
| Supported Browsers | Chrome, Edge, Firefox, Safari |
| Frontend Technology | React.js |
| Backend Technology | Node.js with Express.js |
| Database | MySQL |
| Authentication | Secure login using encrypted passwords |
| Hosting Environment | Cloud-hosted web server |
| Internet Requirement | Active internet connection required |
| Screen Compatibility | Responsive design for desktop, tablet, and mobile devices |

# 3. System Behavior & Scenarios (Sprint 1-2)

This section captures the reviewed Sprint 2 items in the same sequence as the deliverable schedule: preliminary backlog, FRs, NFRs, DFDs, business rules, and refined stories/scenarios.

## 3.1 Preliminary Product Backlog

The preliminary backlog includes high-level user stories with descriptions only. Detailed grooming is required only for Sprint 1 candidates in Section 7.2.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| User Story ID | Description | Priority | Status / Notes |
| --- | --- | --- | --- |
| US-01 | As a student, I want to book equipment so that I can reserve it in advance. | High | Preliminary story; fully groom if selected for PRJ666 Sprint 1. |

## 3.2 Functional Requirements

Functional requirements should be derived from user stories and scenarios and should remain traceable.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| FR ID | Functional Requirement Description | Related User Story / Scenario | Priority |
| --- | --- | --- | --- |
| FR-01 | The system shall allow an authenticated user to create a booking request. | US-01 / SC-01 | High |

## 3.3 Non-Functional Requirements

Include important constraints such as performance, security, usability, availability, privacy, and platform compatibility.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| NFR ID | Non-Functional Requirement Description | Category | Measurement / Criteria |
| --- | --- | --- | --- |
| NFR-01 | Booking confirmation page should load quickly under normal usage. | Performance | Response time under 2 seconds for typical requests. |

## 3.4 Data Flow Diagrams (DFDs)

Include DFDs for key system flows only. Activity diagrams are not required in this template.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| DFD ID | Level / Name | Related Scenario(s) | Brief Description |
| --- | --- | --- | --- |
| DFD-01 | Level 1 - Booking Flow | SC-01 | Shows how booking details move between user, system, and database. |

## 3.5 Business Rules

List only critical business rules that affect system behavior, validation, workflow, or decision logic.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Business Rule ID | Description | Related Scenario / User Story | Related UI / System Area |
| --- | --- | --- | --- |
| BR-01 | A user cannot book the same equipment for overlapping time slots. | US-01 / SC-01 | Booking form and availability check |

## 3.6 Refined User Stories and Use Case Scenarios

Use this section to refine the most important stories and describe key end-to-end user interactions.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Scenario ID | Actor / Persona | Trigger | Main Flow | Alternative / Exception Flow |
| --- | --- | --- | --- | --- |
| SC-01 | Student user | User needs equipment for a lab session. | Search equipment -> select time -> submit booking -> receive confirmation. | Requested time is unavailable; system suggests alternative slots. |

## 3.7 Scenario Flows & UI Mapping

Map user stories and scenarios to UI screens or prototype flows. This replaces the previous activity diagram requirement.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Scenario ID | Related User Story | UI Screen / Mockup Reference | Flow Notes |
| --- | --- | --- | --- |
| SC-01 | US-01 | UI-03 Booking Page | User selects item, selects slot, confirms booking, and sees confirmation. |

# 4. Sprint 3 Design Artifacts

## 4.1 UI/UX Design & Prototype

Develop a scenario-driven prototype based on personas, user stories, and use case scenarios. The prototype should demonstrate end-to-end flows rather than isolated screens.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Prototype Area | Related Scenario / User Story | Screen / Flow Reference | Notes |
| --- | --- | --- | --- |
| Booking Flow | US-01 / SC-01 | UI-01 to UI-04 | Shows search, booking, confirmation, and dashboard update. |

## 4.2 Domain Model

Insert the Domain Class Diagram and briefly explain the major classes/entities and relationships.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Class / Entity | Key Attributes | Relationships | Notes |
| --- | --- | --- | --- |
| Booking | bookingId, bookingDate, status | Student creates Booking; Booking reserves Equipment | Core entity for reservation flow |

# 5. Data Design (Sprint 3)

Choose the database design approach that best fits the system. If both RDBMS and NoSQL are used, complete both relevant subsections.

## 5.1 RDBMS Design: ERD

Insert the Entity Relationship Diagram (ERD) and explain the major entities and relationships.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Entity | Primary Key | Relationships | Notes |
| --- | --- | --- | --- |
| Booking | booking_id | Many bookings belong to one user; one booking reserves one equipment item. | Supports the main booking scenario. |

## 5.2 RDBMS Design: Data Dictionary

Complete this table for the key entities and fields shown in the ERD.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Entity / Table | Field Name | Data Type | Required? | Description / Validation Rule |
| --- | --- | --- | --- | --- |
| Booking | booking_id | INT | Yes | Unique identifier for each booking record. |

## 5.3 NoSQL Design Option

Use this section if the solution uses NoSQL. Define data models and provide corresponding sample documents.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Collection / Document Type | Purpose | Key Fields | Sample Document / Structure Notes |
| --- | --- | --- | --- |
| bookings | Stores booking requests and statuses | bookingId, userId, equipmentId, status | { bookingId: "B001", userId: "U001", status: "confirmed" } |

Important: Database design must support at least one complete end-to-end user scenario demonstrated in the prototype.

# 6. Agile Planning Overview (Sprint 4)

This section captures the system’s readiness for implementation in PRJ666. It focuses on environment setup, repository structure, and the initial vertical slice required to begin development.

## 6.1 System Setup & Environment Readiness

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Item | Description | Status / Notes |
| --- | --- | --- |
| Development Environment | Project can run locally with documented setup steps. | Ready for PRJ666 implementation. |

## 6.2 GitHub & Project Setup

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Item | Description | Status / Notes |
| --- | --- | --- |
| GitHub Repository | Repository created with README, project structure, and initial setup instructions. | Ready / link included by team. |

## 6.3 Vertical Slice Planning

A vertical slice represents one complete end-to-end feature that connects the UI, application logic, and data layers. In PRJ566, the vertical slice is designed, validated, and demonstrated conceptually, ensuring readiness for PRJ666 implementation.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Feature | UI Component(s) | Application Logic / Service | Data Layer | Status / Notes |
| --- | --- | --- | --- | --- |
| Booking Flow | Booking form and confirmation screen | Validate availability and create booking request | Booking table/document | Developed in PRJ566 and validated for PRJ666 readiness. |

# 7. Product Backlog & Sprint Readiness (Sprint 4)

## 7.1 Product Backlog

The general product backlog includes high-level user stories with clear descriptions only. Detailed grooming can continue in PRJ666.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| User Story ID | Description | Priority | Status / Notes |
| --- | --- | --- | --- |
| US-05 | As an admin, I want to view all bookings so that I can manage facility usage. | Medium | Future backlog item; not fully groomed yet. |

## 7.2 Sprint 1 Candidates

Only Sprint 1 candidate stories must be fully groomed before PRJ666 Sprint 1 planning.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| User Story ID | Description | Acceptance Criteria | Testing Scenarios | Notes |
| --- | --- | --- | --- | --- |
| US-01 | As a student, I want to book equipment so that I can reserve it in advance. | Given available equipment, when the user selects a valid time and confirms, then the booking is saved and confirmation is shown. | Test successful booking; test unavailable time; test missing required fields. | Candidate for PRJ666 Sprint 1. |

# 8. Client / Faculty Sign-off

Use this section to confirm final review, scope approval, and readiness for PRJ666 implementation.

Add or remove rows as needed. The number of rows in this template is not a required limit.

| Name | Role | Approval / Comments | Date | Signature |
| --- | --- | --- | --- | --- |
| Faculty Reviewer | Instructor | Approved for PRJ666 readiness review. | YYYY-MM-DD |  |

References:

Government of Canada. (n.d.). Financial literacy programs and resources. Retrieved June 5, 2026, from https://www.canada.ca/en/financial-consumer-agency/services/financial-literacy-programs.html

YNAB. (n.d.). You Need A Budget. Retrieved June 5, 2026, from https://www.ynab.com

PocketGuard. (n.d.). PocketGuard budgeting app. Retrieved June 5, 2026, from https://pocketguard.com